CISC 3000-001

Web Programming

Team Project Proposal

College Meal Reservation System:

Improvement

Team05

Pair 13
DC325629, Lam Ka Wai
DC325315, Chao Wen Jie

Pair 03
DC325683, Lok Wang Fong
DC228400, Wang Yu Feng

Pair 19
DC328563, Lang Si Yu
DC325523, Lam Cheng Io

Submission Date: April 21, 2026

TABLE OF CONTENT

1. Project Topic	2

2. Project Purpose	2

2.1 Outcomes	2

2.2 Skills	2

2.3 Knowledge	3

3. Project Tasks	4

3.1 Steps and Deliverables	4

3.2 Guidelines & Requirements	5

3.3 Team Roles & Responsibilities (6 Members)	7

4. Project Criteria for Success	7

4.1 Characteristics of a successful product / deliverables	7

4.2 Evaluation Rubric & Visuals	8

5. Project Challenges and Learning Outcomes	9

5.1 Project Challenges	9

5.2 Project Learning -Individual + Team	9

6. Project Related References	10

1. Project Topic

Project Title: College Meal Reservation System: Improvement

Guiding question: How can a web application allow college students to pre-order meals online, select a pickup time slot, and pick up their food immediately after class—significantly reducing waiting in line and optimizing canteen operations?

2. Project Purpose

2.1 Outcomes

Course Connection:
This project serves as a capstone experience, integrating responsive frontend design (HTML/PHP/CSS/JS), server‑side scripting with PHP, and a relational database (MySQL) to build a dynamic, data‑driven website. It implements essential e‑commerce features (shopping cart, order history) and user account management (email verification, password reset) -- a complete full‑stack web application built on the PHP and MySQL stack.

Major Relevance:
 It applies the principle of "technology optimises processes" while incorporating modern e‑commerce patterns. The system demonstrates how digital solutions solve campus logistics issues and provides a portfolio piece showcasing full‑stack development (with PHP backend), authentication flows, and search functionality -- a key asset for a full‑stack developer or product management role.

Future Planning:
By tackling user state management (via PHP sessions), email verification (using PHPMailer), secure password reset, search indexing, and concurrency control for meal slots, this project builds a foundation for advanced studies in distributed systems, smart campus applications, and e‑commerce platform design -- all grounded in a PHP‑driven architecture.

2.2 Skills

Frontend Craftsmanship (with PHP integration):
Master responsive design using HTML5, CSS3, and JavaScript (ES6) -- menu, cart, and reservation interfaces work seamlessly on mobile, tablet, and desktop. Implement dynamic search (instant filtering, keyword search) and shopping cart UI (add/remove, quantity update) with client‑side state management, communicating with PHP backend APIs via Fetch/AJAX.

Backend Architecture (PHP‑driven):
Develop PHP‑based RESTful APIs for user registration (with email verification using PHPMailer), login (session‑based or JWT), password reset (token‑based), meal search, shopping cart operations, and order placement. Build a secure email verification service and password reset flow using one‑time tokens -- all implemented in PHP with MySQL.

Data Integrity & E‑commerce Logic (PHP and MySQL):
Design and implement normalised SQL tables for users, meals, shopping carts, orders/order history, and verification/reset tokens using PHP (PDO) to interact with MySQL. Maintain transaction integrity for cart‑to‑order conversion and prevent overbooking of time slots through PHP business logic.

Professional Workflow:
Utilizing Git for version control and collaborating through standardized code style guides (e.g., PSR for PHP or Airbnb for JavaScript). Document PHP code with PHPDoc and maintain consistent naming conventions.

2.3 Knowledge

Architecture (PHP‑based):
Understand Browser/Server architecture, HTTP protocol, and stateless vs. stateful authentication. Implement server‑side logic using PHP to handle requests, manage sessions, and generate dynamic responses.

State Management & Security (PHP implementation):
Implement secure session management using PHP sessions (or JWT with refresh tokens) and HTTP‑only cookies. Apply defensive programming in PHP to prevent SQL injection (via PDO prepared statements), XSS, and CSRF. Understand email verification and password reset best practices (token expiry, one‑time use, secure random generation) using PHP (e.g., random_bytes(), password_hash()).

Business Logic (PHP + MySQL):
Build search services (partial matching, category filters) with PHP and SQL queries. Maintain user‑specific shopping carts across sessions using PHP session or database storage. Convert cart items into an order with a history record, preserving cart state until checkout – all orchestrated by PHP backend logic. Manage time‑based slot capacity and inventory through PHP validation and MySQL transactions.

3. Project Tasks

3.1 Steps and Deliverables

| Day | Task Description | Deliverable |
| --- | --- | --- |
| Day 1 | Requirements & Database Design: Define user roles, ER diagram, create SQL schema (users, meals, pickup_slots, orders, order_items). | ER diagram, SQL schema script |
| Day 2 | Frontend & Backend Setup: Build responsive PHP pages: register.php, login.php, forgot-password.php, reset-password.php, index.php (meal listing), checkout.php, orders.php. Implement interactive cart (session‑based). | Interactive PHP/HTML/CSS/JS prototype |
| Day 3 | Backend Development: Implement user registration (hashed password, verification token, PHPMailer email), email verification (verify.php), login (session‑based), password reset request & confirmation, meal data fetch, cart CRUD (session), order creation (slot capacity check, cart‑to‑order conversion). | Backend PHP scripts + email service |
| Day 4 | Integration & Testing: Connect frontend to backend, test full flows: signup → verify email → login → add to cart → checkout → view order history → password reset. Fix bugs, test slot capacity. | Fully functional beta system |
| Day 5 | Deployment & Documentation: Deploy to public URL via ngrok. Prepare final report, user manual, self‑assessment checklist, user testing summary, and screencast. | Live URL, final report |

3.2 Guidelines & Requirements

Tech Stack:

- Frontend: HTML5, CSS3 (custom responsive design), JavaScript (ES6).

- Backend: PHP (with PDO), sessions for cart and user state.

- Database: MySQL.

- Email: PHPMailer with Gmail SMTP (application‑specific password).

- Deployment: ngrok (for temporary public URL) or any PHP hosting.

Data Structure (minimum 4 interrelated tables, implemented via PHP + MySQL):

- users (email, full_name, phone, password_hash, email_verified, verification_token, verification_expires, reset_token, reset_expires, last_login)

- meals (id, name, category, price, image_path, available_time)

- orders (order_code, user_id (nullable for guests), customer_name, phone, pickup_date, pickup_slot_id, payment_method, subtotal, service_fee, total)

- order_items (order_id, meal_id, meal_name, meal_price, quantity, line_total)

Authentication & Security (PHP‑centric):

- Passwords hashed using password_hash() (bcrypt).

- Email verification required before login (token valid 24h).

- Password reset with time‑limited token (1h).

- All inputs validated server‑side with PHP filters and prepared statements (PDO).

- Shopping cart stored in $_SESSION['cart'] (not database).

- Order history retrieved via PHP queries.

- Responsive design on every page.

Logic Constraints:
Slot capacity checked before order insertion; if full, order rejected.

Shopping Cart (session‑based):

Frontend: Display cart items, update quantities, remove items, proceed to checkout.

Backend: Cart data stored in $_SESSION['cart'] (no database persistence).

Cart‑to‑order conversion: On checkout, PHP reads session cart, creates order record, inserts order_items, then clears session cart.

Email Verification Flow (PHP implementation):

- User signs up → PHP generates verification token (bin2hex(random_bytes(32))) with expiration (24h).

- Token stored in MySQL.

- PHPMailer sends email with link: /verify.php?token=xxx (link uses dynamic site_url).

- User clicks link → PHP validates token → sets email_verified = 1.

- Login only allowed if email_verified = 1.

Password Reset Flow (PHP implementation):

- User requests reset → PHP generates reset token (1h expiry) and stores in MySQL.

- PHPMailer sends email with link: /reset-password.php?token=xxx.

- User sets new password → PHP updates password hash and clears token.

Deployment:

- Public URL provided via ngrok (or alternative).

- The URL is accessible without local setup.

3.3 Team Roles & Responsibilities (6 Members)

| Member | Responsibility |
| --- | --- |
| Lam Cheng Io | Registration, login, email verification, password reset |
| Lang Si Yu | Meal listing, category filtering, keyword search |
| Chao Wen Jie | Add/remove items, update quantity, cart page |
| Wang Yu Feng | Checkout, order history, order details |
| Lok Wang Fong | Global styling, navigation, responsive layout, module integration |
| Lam Ka Wai | Deployment, testing, documentation, demo preparation |

4. Project Criteria for Success

4.1 Characteristics of a successful product / deliverables

Functional Excellence (PHP‑driven):
Users can sign up → PHP sends verification email → verify email → log in (PHP session management) → use search to find meals (PHP search endpoint) → add items to shopping cart (persistent via PHP + MySQL) → choose pickup slot → checkout (PHP cart‑to‑order conversion) → view order history (PHP retrieves from database).

Password reset works via PHP token generation, email sending, and validation.

Cart reflects real‑time changes (JavaScript and PHP API) and survives logout/login because PHP restores cart from database on each session.

Non‑Functional Quality:
Performance: Capable of handling 10+ concurrent bookings without data corruption or race conditions – PHP business logic with MySQL transactions (or simple capacity checks) ensures data integrity.

Usability: A streamlined booking process that takes a user no more than 3 steps from meal selection to confirmation, supported by fast PHP backend responses.

Responsiveness: Perfect layout across mobile, tablet, and desktop screens, with all dynamic content served by PHP scripts.

Deployment Requirement (PHP environment):
The system must be deployed to a public URL (Render, Railway, Vercel, or equivalent) that supports PHP and MySQL.

The URL must be accessible without local setup – a standard PHP hosting environment (e.g., with Apache/Nginx).

Screenshots of the deployed site (showing PHP‑generated pages) must be included in the final report.

4.2 Evaluation Rubric & Visuals

The project performance will be measured against the following dimensions:

Functional Completeness (40%):
All main flows (signup, email verification via PHP mailer, login with PHP session, password reset with PHP token handling, search using PHP endpoints, cart operations via PHP API, order history retrieved by PHP) operate without critical bugs. Shopping cart persists in PHP/MySQL and converts to history correctly through PHP cart‑to‑order logic.

Code Quality (20%):
Clean, modular PHP code with appropriate comments (PHPDoc), security measures (prepared statements in PHP PDO, password hashing with password_hash()), and consistent naming conventions following PSR standards.

User Experience (20%):
Aesthetic design, intuitive navigation, and mobile optimization – with all dynamic content served by PHP scripts and interactive features powered by JavaScript communicating with PHP backends.

Documentation (20%):
A thorough report justifying technical choices (including why PHP was selected for server‑side logic), detailing test results of PHP endpoints and database interactions, and explaining the full‑stack architecture.

Final Deliverable Add‑ons (all backed by PHP):

- A self‑assessment checklist based on the project requirements (including all new features – verified through PHP implementation).

- A user testing summary based on feedback from 5 real students (focusing on signup, password reset, search, and cart usability – each feature powered by PHP).

- Data Visualization: peak reservation times and most searched meal categories – generated by PHP queries from the database and rendered on the frontend.

5. Project Challenges and Learning Outcomes

5.1 Project Challenges

- Security of Password Reset and Verification Links: Token generation, expiration handling, and prevention of replay attacks.

- Responsive Design Adaptation: Ensuring complex cart and order pages remain usable on small screens.

5.2 Project Learning -Individual + Team

Individual Learning Goals (examples for each role)

- Frontend members: Master hybrid development with PHP and JavaScript, and AJAX calls.

- Backend members: Gain deep understanding of PHP sessions, PDO prepared statements, and email sending.

- Database members: Design normalised table schemas and write complex queries.

Team Collaboration Takeaways

- Use Git for branch management and resolve merge conflicts.

- Hold weekly sync meetings and define clear API contracts (API documentation).

- Improve code quality through mutual code reviews.

6. Project Related References

Video Tutorials:

codewithsadee. (2023, Jan 4). How to Build A Delicious Fast Food Website Using HTML CSS JavaScript [Video]. YouTube. https://youtu.be/2F0PQEN1254?si=rVirJg7CSfw4xNm1

How to Become a Developer. (2023, Apr 1). Responsive Portfolio Website From Scratch [Video]. YouTube. https://youtu.be/ldwlOzRvYOU?si=fAhdQIZaniTvcZCn

Online Resources:

Coder Coder. (2018, Apr 24). How to layout and design a website (without any design skills!). https://coder-coder.com/layout-design-website/

Coder Coder. (2018, Sep 21). Build a responsive website layout with flexbox (Step-by-step guide). https://coder-coder.com/build-flexbox-website-layout/

Duckett, J. (2014). HTML and CSS: Design and Build Websites. John Wiley & Sons.

Fielding, R. T., & Taylor, R. N. (2002). Principled design of the modern Web architecture. ACM Transactions on Internet Technology (TOIT), 2(2), 115-150.

MySQL Official Documentation. https://dev.mysql.com/doc/

PHP Manual. (2026). PHP: Hypertext Preprocessor. https://www.php.net/manual/en/

PHP: PDO – Prepared Statements. https://www.php.net/manual/en/pdo.prepared-statements.php

PHPMailer Documentation. https://github.com/PHPMailer/PHPMailer

Validation Tools:

Central Coffee. (2018). Bespoke organically-sourced coffee. https://thecodercoder.github.io/central-coffee-demo/

MySQL Query Validator (for PHP‑executed queries): https://www.mysqltutorial.org/mysql-check-query/

PHP.net – Error Handling and Logging: https://www.php.net/manual/en/book.errorfunc.php

ui.dev. (2024). Am I Responsive? https://ui.dev/amiresponsive

W3C. (2024). Markup Validation Service. https://validator.w3.org

W3Schools – How to Host a Static Website (PHP hosting basics): https://www.w3schools.com/howto/howto_website_host_staticwebsite.asp

W3schools. (2026). How To Host a Static Website. https://www.w3schools.com/howto/howto_website_host_staticwebsite.asp